DFCM

Division of Facilities Construction and Management

4110 State Office

Building Salt Lake City, UT 84114

Telephone (801) 538-3018 FAX (801) 538-3267

_

DATE:			1-24-06

PROJECT:		PROJECT NAME					PROJECT NUMBER:	XXXXXX

AGENCY:		XXX						PROJECT MANAGER:	Joe

ARCHITECT:		XYZ Architecture				CONTRACTOR:	XYZ Construction Co.

WEATHER:		Sunny/Cloudy/Rain/Snow			TEMPERATURE:	   XX   degrees ±

IN ATTENDANCE:	Bill - XYZ, Roger - XYZ, Keith - XYZ, Dale - XYZ, Brad - XYZ, Dave - XYZ

1.	Revisions to previous minutes:

2.	Schedule:					Planned			Actual

A.	Program start date:			July 1, 2005		July 1, 2005

Program completion date:		October 1, 2005		October 15, 2005

Design start date:			January 1, 2006		January 3, 2006

Schematic Design completion date:	February 1, 2006

Design Development completion date:	March 15, 2006

Contract Document completion date:	June 15, 2006

Construction Bid date:			July 15, 2006

Construction start date:			August 1, 2006

Construction completion date:		August 1, 2007

- Upcoming scheduled events: 		Groundbreaking Ceremony – Friday, January6th.

C.	Estimated % of work completed:		 50% Schematic Design

D.	Work not on schedule and reason(s): 	None

E.	Recovery plan to bring the project back on schedule:	N/A

F.	Work progress since the last meeting:

	Meeting with agency on program verification on 1-10-06

	Gathering site information, survey, geotechnical study

G.	Work planned before next meeting:

	Meeting with Bill to discuss security aspect of office access from Lobby

	Complete Schematic Design proposal

3.	Action Items

A.	Items from previous meetings that remain to be resolved:

    - RECEPTION COUNTER SIZE (NUMBER CONV.= MONTH – DAY – ITEM # + TITLE)

    - The agency expressed a concern that the counter was not large enough to fit the required equipment. (PREVIOUS ENTRIES TO REMAIN)

1-24-06 	New design presented at meeting. New design approved. RESOLVED (NEW ENTRIES IN ITALICS & BOLDED)

B. New Items:

    - BASEMENT MECHANICAL VS. PENTHOUSE (NUMBER CONV.= MONTH – DAY – ITEM # + TITLE)

1-24-06	Discussion on merits of creating a basement space for the mechanical equipment in lieu of a rootop penthouse. ACTION – A/E to evaluate cost benefits, present findings (NEW ENTRIES IN ITALICS & BOLDED)

4.	Next Meeting:	February 7th at 10:30 am

MEETING MINUTES by:		Joe Architect/Engineer

# Text boxes

DESIGN

PROGRESS MEETING

MINUTES # 2